Group Project Reflection #2

PART A: TEAM REFLECTION (Equivalent to 800 words/team)

Reflect on the below question as a team.

| ERROR-404 | Team member name | Student ID |
| --- | --- | --- |
| Team member 1 | CALE FRASER | 21605948 |
| Team member 2 | ABDUL RAHMAN AHAMED LUKMAN | 22020948 |
| Team member 3 | ANKAN DAS | 22018897 |
| Team member 4 | MD ARAFATH REJA RIFAT | 22035298 |
| Team member 5 | PRACHAURJA SARKER | 21781846 |

- Sprint 2 Task List

| # | Task | Assignee | Status |
| --- | --- | --- | --- |
| 1 | Success Factors and Criteria | ABDUL RAHMAN AHAMED LUKMAN | Completed |
| 2 | Resource Allocation | MD ARAFATH REJA RIFAT | Completed |
| 3 | Risk Management | CALE FRASER | Completed |
| 4 | Communication Plan | PRACHAURJA SARKER | Completed |
| 5 | Stakeholder Identification | ANKAN DAS | Completed |

- What worked well? What didn’t go so well

Error-404 communicated effectively via WhatsApp chats and meetings, with thorough    communication before selecting Project 2 (PhishShield). All members were involved and completed their dedicated tasks, assigning based on each members preference.

Error-404 hit a wall with scheduling. We pushed a late-night meeting to “get it done,” but shift work and other unit deadlines meant several members couldn’t attend, updates went stale, and a couple of tasks slipped or were duplicated. The root cause wasn’t commitment, it was capacity: jobs + assignments + mismatched time zones within Melbourne routines made our cadence unrealistic. We reset the system mid-sprint: two fixed meeting slots that fit most rosters, a hard “no meetings after 10 pm” rule, and a daily async check-in on WhatsApp (Yesterday/Today/Blocked by 10 am). Confluence became the decision log; Jira capacity flags were added to each ticket; every critical item now has a backup owner; and we set an internal deadline 24 hours before the real one to avoid last-minute chaos.

- Review and Reason

Problem: Our scheduling failed. We set a late-night meeting to “push through,” but shift work and overlapping assignment deadlines meant several members couldn’t attend. Outcomes: stale updates, duplicated effort, and a couple of late/partial submissions.

Why it happened (root causes):

- Fantasy capacity planning: We scheduled to ideal availability, not real hours after jobs and assignments.

- No resource calendar: We didn’t capture each person’s constraints (work shifts, exam weeks), so clashes were predictable but unseen.

- Over-reliance on synchronous meetings: Critical decisions depended on everyone being live; when people missed, context got lost.

- Weak ownership signals: Tasks lacked clear primary + backup owners, so others “filled the gap,” creating overlap.

- No buffer: We aimed for the external deadline with zero internal slack, so any slip became a scramble.

How this maps to Project Management concepts:

Resource & capacity planning / resource levelling: We skipped levelling people’s workloads across time, so the “plan” ignored real capacity. Textbook miss.

Schedule management (buffers & critical path thinking): No internal buffer before the due date; we treated every task as if it had float. It didn’t.

Risk management: “Student jobs + assessment peaks” is a high-likelihood risk. We didn’t log it, assign an owner, or pre-define mitigations.

Communications management plan: We relied on ad-hoc WhatsApp + meetings without a defined async protocol or a single source of truth, so version drift and duplicate work were inevitable.

Roles & responsibility (RACI): Ambiguity around who owns what (and who backs them up) led to shadow ownership and rework.

Agile practice (sprint capacity, WIP limits, DoD): We planned work by story count, not by available hours; no WIP limits; “Done” didn’t include “communicated + documented,” so hand-offs broke.

- Building on the lessons from Sprint-1

Lesson 1 - More meetings ≠ better coordination.
In Sprint 1 we crammed in late-night meetings; attendance dropped (jobs + other units), context went stale, and drafts needed heavy re-edits. 
Change (Sprint 2): Time-boxed meetings at reasonable hours, fixed agenda, hard stop; daily async update (Yesterday/Today/Blocked by 10am) so absent members still move work. Decisions captured in Confluence.
PM link: Communications Management Plan; Agile ceremony hygiene.
Impact: Fewer no-shows, faster decisions, far less duplicated work.

Lesson 2 - Tooling friction was the bottleneck (Confluence/Jira).
Some members were still unsure how to structure pages or tickets; this created rework and “please fix format” loops.
Change (Sprint 2): 15-minute micro-clinics + pair-ups; created templates (Confluence meeting note/decision log, Jira ticket with Definition of Ready/Done + acceptance criteria).
PM link: Knowledge management; process standardisation.
Impact: Consistent pages, clearer tickets, fewer editing passes to “make it publishable.”

Lesson 3 - Ambiguous ownership caused overlap.
In Sprint 1, tasks bounced around; people “helped” by re-doing work already assigned.
Change (Sprint 2): RACI on each deliverable (Owner, Backup, Reviewer), visible on the Confluence page header; Jira enforces primary + backup assignee.
PM link: Roles & Responsibilities (RACI).
Impact: Clean hand-offs; zero double-work on core tasks.

Lesson 4 - We planned for ideal capacity, not real life.
Jobs and other assignments collided with our sprint scope.
Change (Sprint 2): Simple availability calendar; sprint scope sized to actual hours; WIP limits; internal “T-24h” deadline before the real one.
PM link: Resource/capacity planning, buffer management.
Impact: Fewer last-minute scrambles; on-time submissions improved.

Lesson 5 - Heavy edits were a symptom, not the disease.
Drafts needed “more editing for each” because expectations weren’t explicit.
Change (Sprint 2): Lightweight style guide + QA checklist (structure, citations, figures, traceability to requirements); two-step review (peer, then lead).
PM link: Quality management; Definition of Done.
Impact: Shorter review cycles; higher first-pass acceptance.

- Reflecting on the use of sprints to complete work

What worked

- Timeboxes forced focus and gave us a shared rhythm.

- Definition of Done + peer review cut sloppy hand-offs.

- Regular checkpoints made blockers visible earlier.

What didn’t

- Student reality (jobs + other units) blew up attendance → sprint ceremonies became overhead.

- We planned to “ideal” hours; rollover stories piled up.

- Late stakeholder changes clashed with fixed sprint scopes (scope creep mid-sprint).

- Tooling learning curve (Jira/Confluence) slowed velocity; “more meetings” didn’t fix it.

Net effectiveness

- After we tightened comms (async Y/T/B check-ins), added a T-24h internal buffer, and used RACI + backup owners, duplication dropped, and we hit the next milestone on time. Still, pure Scrum cadence was fragile under variable capacity.

# What we’d use next time

Pick: Scrumban with stage-gate checkpoints (not pure Scrum, not pure Kanban, not Waterfall).

Why this fits our constraints

- Capacity swings: Kanban-style WIP limits (e.g., max 2 tickets/person) respect real availability; no ceremony bloat.

- Hard academic deadlines: Light stage gates (Design freeze → Build freeze → QA freeze) keep us deadline-driven without big-bang Waterfall.

- Scope churn: Pull-based flow absorbs late feedback better than locking scope for a full sprint.

- Quality + traceability: Retain Scrum’s DoD, templates, and Peer → Lead two-step review so deliverables are publishable.

# How we’d run it

- Cadence: 1-week flow cycles, not heavy 2-week sprints.

  - Mon 20–30 min planning (pull to WIP, capacity-based).

  - Daily async Y/T/B by 10am; no meetings after 10pm.

  - Wed mini-refinement (15 min); Fri gate check (move items to next stage or unblock).

- Board & policies: Backlog → Ready → In Progress (WIP 2/person) → Review → Done. Blocked gets a flag + owner within 24h.

- Gates aligned to unit deliverables:

  - G1 Design freeze (content agreed, figures chosen).

  - G2 Build freeze (writing/implementation done, only QA/edits allowed).

  - G3 QA freeze (citations, formatting, accessibility checks complete).

- Risk & buffers: Keep a tiny risk log (top 5 with owners); internal T-24h buffer before any submission.

- Roles: RACI on each page/ticket (Owner, Backup, Reviewer). No ticket without a backup.

- Metrics that matter: Cycle time (Start → Done), WIP aging, and % carried-over items. If aging > 3 days, we swarm or descope.

PART B: INDIVIDUAL REFLECTION (Equivalent to 150 words/student)

The below section must be filled out individually by each team member.

Reflect on your performance during the final sprint by considering the following: your personal contributions and the quality and impact of your work; how well you integrated with and supported your team; the effectiveness of your communication, including giving and receiving feedback; your problem-solving and innovative solutions; your adaptability to changes; your conflict resolution skills and their outcomes; how your efforts aligned with and supported the team and project goals; your personal growth, including new skills acquired and areas for future improvement; and the overall lessons learned and key takeaways from the project experience.

Team member 1:

Team member 2:

Team member 3:

Team member 4: MD ARAFATH REJA RIFAT

Team member 5: